MADAGASCAR DEVELOPMENT FUND

(M D F)

EVALUATION REPORT

INSTALLATION OF A SAFE, CLEAN WATER SYSTEM

IN SOAFIERENANA

| Reference Project N° : Waiting list : Completed Project N° : | Date of evaluation visit : |
| --- | --- |
| Name of the proposing organisation : Contact : Mr Vincent (034 91 667 37) | Cost : Ariary 37,645,250 (£ 7,529) Contributions to be made by the beneficiaries Local materials such as sand, stones and unskilled labour Value of beneficiaries’ contribution; - 35m3 of stones (Ariary 1,750,000) - 30 m3 of sand (Ariary 1,620,000) transportation of the local materials on site which needs 20 persons/day during 10 days: (Ar 4 000/person/day)(800 000 Ar.) - digging the trenches which needs 30 unskilled labourers over 20 days (Ariary 2 400 000) (Ariary 4000/ person/ day) Total cost representing the value of beneficiaries’contribution : 6 570 000 Ariary (£ 1314 ) |
| Land ownership : | Number of beneficiaries : 1540 habitants |
| Location : The village of Soafierenana is in the Rural Commune of Tritriva, District of Betafo, in Vakinankaratra Région. The journey to Soafierenana consists of 170 kms of paved road on the national road n°7 from Antananarivo to Antsirabe; followed by 24 kms of dirt track – a journey of approximately 4 hours.. |  |
| Brief Project Outline : Rationale : Since 2009 Madagascar has experienced serious political tension and social unrest. The current President (who took office in January 2019) and his government made a good start in tackling some of Madagascar’s many problems. Nevertheless, according to the World Bank 82% of the population of 28 million live in extreme poverty on an income of less than US$1 a day (92% live on less than US$1.50 a day). And a United Nations Development Programme (UNDP) report states that Madagascar is the third poorest country on earth in terms of food insecurity and school attendance - after only Afghanistan and Haiti. Conditions for the population of this village are typical of those in rural areas in that they have never had access to clean, safe drinking water or proper sanitation. The majority of people in this particularly poor and deprived farming community live in harsh and primitive conditions and make their living from working the land and cattle raising. Traditionally collecting water is the responsibility of women and girl children – an exhausting and time-consuming task carried out several times a day The nearest clean water source is a 40 minute walk away, and the first journey is made early each morning. Easier access to water would allow women to engage in more productive activities and increase their families’ income, and more girl children would be freed from this task and able to go to school. .Collecting water has a much greater impact on families with babies and small children whose water needs are considerable. And even elderly, men and women, have to collect their own water. In 2004 a local charity installed a gravity-fed water system at Soafierenana, but the natural spring on which the system was based soon ran dry. Consequently the villagers had to resume collecting water for drinking, cooking, personal hygiene and laundry – from a pond, a long walk for many – and an energy-sapping, exhausting and time-consuming task for all, particularly during the rainy season when the steep paths they use become extremely slippery and potentially dangerous. . But water from the pond is regularly polluted during the rainy season (December –March), when animal and human waste is washed into it from the surrounding hillside – exposing the villagers to life-threatening water-borne diseases, including bilharzia, dysentery and cholera and other serious, life-threatening diseases. The villagers are aware of the need to boil water before consumption, but charcoal, the fuel most used for cooking, is too expensive for the majority to afford; and collecting firewood becomes increasingly difficult and threatening to the already fragile environment – contributing to deforestation. A new source of clean water has been identified from a more reliable natural spring located 1.9 kms away (at Antsahatohatra) which could make a significant improvement to the lives of the population of Soafierenana.. Several members of the community told MDF they have for many years lived in hope of obtaining finance to bring clean water to the village. They have asked MDF to help identify a source of funding to install a system that ensures the population has access to safe, clean drinking water throughout the year. Objectives: The project proposal involves the construction of a concrete tank of 1,5mᵌ to capture and protect water from the natural spring; .From there the water will be piped to the existing reservoir of 28mᵌ (which will be renovated) and on to the six original standpipes (also to be renovated) and the construction of three new ones. In all the new installation will require 2.7 kms of new waterpipes. Main Inputs: The project has been visited and evaluated on the spot with the local Member of the Parliament and community leaders. The population has agreed to play its part in the successful completion of this project by providing unskilled labour free of charge – to dig trenches for the pipes - and supply locally available building materials, such as sand, bricks, gravel and stones. Local participation encourages ownership and pride in what the community has created, and gives MDF the assurance it needs to be reasonably satisfied the system will be well maintained after completion. Community leaders have given a solemn undertaking to set up a maintenance committee for each standpipe. On completion members of the management committee will receive training from MDF’s building team in how to maintain and repair the installation, and advice on setting up a modest and affordable payments system to cover the cost of any essential work. When finance becomes available MDF will advance only half the total project cost to allow work to begin. The second half will be paid only on receipt of a satisfactory, illustrated report, including receipted bills, showing that work is progressing. Monitoring visits will also be carried out as necessary. MDF will manage the finances and the project throughout - thus applying rigorous financial and quality controls Main Outputs: Providing clean water to this village will contribute to improving health and sanitation in the community, reduce the incidence of life-threatening illness caused by water-borne diseases, relieve the women in particular of the onerous task of collecting water several times a day, giving them time to pursue more productive activities - thus contributing to the alleviation of poverty, and allow more girls to attend school, just like their brothers. |  |
| Additional information : Once fundingfor this project becomes available, work will start immediately after the payment of the first tranche. MDF will arrange extensive publicity on local TV, radio and the print media on completion of the project and for the inauguration ceremony – which will include the participation of local and national figures such as Members of Pparliament (National Assembly) and other prominent personalities. All MDF projects carry plaques – in Malagasy and English – showing that they are a gift from X in partnership with MDF. MDF issue and circulate detailed annual reports. MDF supporters are encouraged to attend the inauguration of their projects. They will be met on arrival and accommodated by MDF’s Patron and Mrs Donaldson in their home in the hills on the outskirts of Antananarivo. To make the long journey even more worthwhile Mr and Mrs Donaldson will provide transport and accompany supporters on a three day (two nights) visit to a National Park – for close encounters with lemurs and other endangered species (www.hotelvakona.com. If time allows, a visit to Foulpointe on the east coast could also be included in the visit programme |  |
| Recommendation : The Regional Governor, local authorities and villagers attach high priority to providing access to safe, clean drinking water in their developmental planning - in accordance with the government of Madagascar's own priorities. This is a particularly good project considering the harsh conditions in which people live without proper water, but also the high number of beneficiaries and the need that exists for a safe, reliable source in schools. This project will bring significant improvements to the health of this poor community, in particular better hygiene and improved living standards. Finance is recommended. |  |
| Project completion date : 2 months after start date |  |

.